Work Plan

Work Plan

February 10, 2015

2IO70

Maarten

Dat

Rolf

Versie 1.0

|  |  |  |  |
| --- | --- | --- | --- |
| Who | Who hands in | What | When |
| Everybody, individually | Everybody | Abstract | February 6, before 17:00 |
| Maarten, Tudor, Dat |  | Work Plan for feedback | February 11 |
| Maarten, Tudor, Dat |  | Work Plan | February 13 |
| Rolf, Stefan, Wigger |  | Exercise 5.2(c) for feedback | February 11 |
| Rolf, Stefan, Wigger |  | Exercise 5.2(c) | February 13 |
| Maarten, Tudor, Dat |  | Midterm Presentation | February 26/27 |
| 6 people |  | Machine Design | Week 3 |
| 6 people |  | Software Specification | Week 4 |
| 6 people |  | Software Design | Week 5, 6 |
| 6 people (week 6), 3 people (week 7) |  | Software Implementation | Week 6, 7 |
| 3 people |  | System Validation and Testing | Week 7 |
| Everybody | Everybody | Self-reflection | Week 7 before 17:00 |
| Everybody | Everybody | Final Report | April 17, before 17:00 |
| Rolf, Stefan, Wigger |  | Final Presentation | April 16/17 |