Machine Design

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | Done when | Duration |
| Finishing document | Maarten |  | 1h |
| Defining test cases | Tudor |  | 4h |
| Interface part document | Wigger and Stefan |  | 4h |
| Adjusting document according to feedback | Rolf |  | 2h |
| Ensure result of phase is specification for next phase |  |  | 1h |
| Cross reading |  |  | 1.5h |

Software Specification

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | Done when | Duration |
| Finishing document | Rolf | 10th of March | 1h |
| Document inputs |  |  | 1.5h |
| Document outputs |  |  | 2h |
| Dependence outputs-inputs |  |  | 1h |
| Create inventory of abstract states |  |  | 1h |
| State changes depending on input |  |  | 1h |
| Create UPPAAL model |  |  | 5h |
| Defining purpose |  |  | 30m |
| Ensure result of phase is specification for next phase |  |  | 1h |
| Cross reading |  |  | 1.5h |

Software Design

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | Done when | Duration |
| Finishing document | Wigger |  | 1h |
| Formulate ESRs |  |  | 3h |
| Represent I/O registers |  |  | 1h |
| Explain correctness |  |  | 6h |
| Motivation design decisions |  |  | 3h |
| Defining purpose |  |  | 30m |
| Ensure result of phase is specification for next phase |  |  | 1h |
| Cross reading |  |  | 1.5h |

Software Implementation & Integration

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | Done when | Duration |
| Finishing document | Stefan |  | 1h |
| Develop coding standards |  |  | 4h |
| Documentation coding standards |  |  | 3h |
| Documentation data representation chosen |  |  | 2h |
| Defining purpose |  |  | 30m |
| Integration and testing |  |  | 6h |
| Finishing Assembly program |  |  | 1h |
| Ensure result of phase is specification for next phase |  |  | 1h |
| Cross reading |  |  | 1.5h |

System Validation and Testing

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | Done when | Duration |
| Finishing document | Tudor |  | 2h |
| Defining purpose |  |  | 30m |
| Evaluate test cases |  |  | 8h |
| Check if SLRs are met |  |  | 4h |
| Cross reading |  |  | 4h |
| Check unintended functionality |  |  | 3h |
| Define how certain parts of the machine are going to be validated (code review, test cases or formal proofs) |  |  | 3.5h |
| Do the code review |  |  | 22h |
| Perform test cases |  |  | 5h |
| Make formal proofs |  |  | 7h |
| Define how to do the code review (walkthrough, formal peer review, pair programming) |  |  | 4h |
| Walkthrough |  |  | 12h |
| Formal peer review |  |  | 8h |
| Pair programming |  |  | 12h |
| “Review report” |  |  | 10h |
| Write final verdict on test runs |  |  |  |
| Statement coverage |  |  |  |
| Condition coverage |  |  |  |
| Decision coverage |  |  |  |
| Modified condition/decision coverage |  |  |  |
| Test case execution documentation |  |  |  |
| Documentation formal proofs |  |  |  |

Completion

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | When done | Duration |
| Finishing Final Report | Dat |  |  |
| Document Introduction |  |  |  |
| Document Conclusion |  |  |  |
| Documenting purpose |  |  |  |
| Document method working |  |  |  |
| Document Specification |  |  |  |
| Document Validation |  |  |  |
| Document Design of software |  |  |  |
| Motivate main design decisions |  |  |  |

Presentation and demonstration

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | When done | Duration |
| Presentation | Wigger, Rolf and Stefan |  |  |
| Demonstration |  |  |  |

Reflection

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | When done | Duration |
| Reflection |  |  |  |