Machine Design

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | Done when | Duration (h) |
| Finishing document | Maarten | 6th of March | 2.125399 |
| Defining test cases | Tudor |  | 8.501594 |
| Interface part document | Wigger and Stefan |  | 8.501594 |
| Adjusting document according to feedback | Rolf |  | 4.250797 |
| Ensure result of phase is specification for next phase |  |  | 2.125399 |
| Cross reading |  |  | 3.188098 |

Software Specification

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | Done when | Duration (h) |
| Finishing document | Rolf | 10th of March | 2.125399 |
| Document inputs |  |  | 3.188098 |
| Document outputs |  |  | 4.250797 |
| Dependence outputs-inputs |  |  | 2.125399 |
| Create inventory of abstract states |  |  | 2.125399 |
| State changes depending on input |  |  | 2.125399 |
| Prepare UPPAAL |  |  | 8.501594 |
| Create UPPAAL model |  |  | 10.62699 |
| Defining purpose |  |  | 1.062699 |
| Ensure result of phase is specification for next phase |  |  | 2.125399 |
| Cross reading |  |  | 3.188098 |

Software Design

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | Done when | Duration (h) |
| Finishing document | Wigger |  | 2.125399 |
| Formulate ESRs |  |  | 6.376196 |
| Represent I/O registers |  |  | 2.125399 |
| Explain correctness |  |  | 12.75239 |
| Motivation design decisions |  |  | 6.376196 |
| Defining purpose |  |  | 1.062699 |
| Ensure result of phase is specification for next phase |  |  | 2.125399 |
| Cross reading |  |  | 3.188098 |

Software Implementation & Integration

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | Done when | Duration (h) |
| Finishing document | Stefan |  | 2.125399 |
| Develop coding standards |  |  | 8.501594 |
| Documentation coding standards |  |  | 6.376196 |
| Documentation data representation chosen |  |  | 4.250797 |
| Defining purpose |  |  | 1.062699 |
| Integration and testing |  |  | 12.75239 |
| Finishing Assembly program |  |  | 2.125399 |
| Ensure result of phase is specification for next phase |  |  | 2.125399 |
| Cross reading |  |  | 3.188098 |

System Validation and Testing

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | Done when | Duration (h) |
| Finishing document | Tudor |  | 4.250797 |
| Defining purpose |  |  | 1.062699 |
| Evaluate test cases |  |  | 17.00319 |
| Check if SLRs are met |  |  | 8.501594 |
| Cross reading |  |  | 8.501594 |
| Check unintended functionality |  |  | 6.376196 |
| Define how certain parts of the machine are going to be validated (code review, test cases or formal proofs) |  |  | 7.438895 |
| Do the code review |  |  | 46.75877 |
| Perform test cases |  |  | 10.62699 |
| Make formal proofs |  |  | 14.87779 |
| Define how to do the code review (walkthrough, formal peer review, pair programming) |  |  | 8.501594 |
| Walkthrough |  |  | 25.50478 |
| Formal peer review |  |  | 17.00319 |
| Pair programming |  |  | 25.50478 |
| “Review report” |  |  | 21.25399 |
| Write final verdict on test runs |  |  | 4.250797 |
| Statement coverage |  |  | 6.376196 |
| Condition coverage |  |  | 10.62699 |
| Decision coverage |  |  | 8.501594 |
| Modified condition/decision coverage |  |  | 17.00319 |
| Test case executions documentation |  |  | 8.501594 |
| Documentation formal proofs |  |  | 17.00319 |

Completion

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | When done | Duration (h) |
| Finishing Final Report | Dat |  | 6.376196 |
| Document Introduction |  |  | 1.062699 |
| Document Conclusion |  |  | 2.125399 |
| Documenting purpose |  |  | 1.062699 |
| Document method working |  |  | 2.125399 |
| Document Specification |  |  | 6.376196 |
| Document Validation |  |  | 8.501594 |
| Document Design of software |  |  | 8.501594 |
| Motivate main design decisions |  |  | 4.250797 |

Presentation and demonstration

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | When done | Duration (h) |
| Preparation | Wigger, Rolf, Stefan |  | 10.62699 |
| Presentation | Wigger, Rolf and Stefan |  | 0.53135 |
| Demonstration |  |  | 1.062699 |

Reflection

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsible | When done | Duration (h) |
| Reflection |  |  | 3.188098 |