Work Plan

Work Plan

February 10, 2015

2IO70

Maarten

Dat

Rolf

Versie 1.0

|  |  |  |  |
| --- | --- | --- | --- |
| Who | Who hands in | What | When |
| Everybody, individually | Everybody | Abstract | February 6, before 17:00 |
| Maarten, Tudor, Dat | QAM | Work Plan for feedback | February 11 |
| Maarten, Tudor, Dat | QAM | Work Plan | February 13 |
| Rolf, Stefan, Wigger | QAM | Exercise 5.2(c) for feedback | February 11 |
| Rolf, Stefan, Wigger | QAM | Exercise 5.2(c) | February 13 |
| Maarten, Tudor, Dat | n/a | Midterm Presentation | February 26/27 |
| Everybody | QAM | Machine Design for feedback | February 25 |
| Everybody | QAM | Machine Design | February 27 |
| Everybody | QAM | Software Specification for feedback | March 4 |
| Everybody | QAM | Software Specification | March 6 |
| Everybody | QAM | Software Design for feedback | March 18 |
| Everybody | QAM | Software Design | March 20 |
| Everybody (week 6), 3 people (week 7) | QAM | Software Implementation for feedback | March 25 |
| Everybody (week 6), 3 people (week 7) | QAM | Software Implementation | March 27 |
| 3 people | QAM | System Validation and Testing for feedback | March 25 |
| 3 people | QAM | System Validation and Testing | March 27 |
| Everybody | Everybody | Self-reflection | March 27 before 17:00 |
| Everybody | QAM | Final Report for feedback | April 3 |
| Everybody | QAM | Final Report | April 17, before 17:00 |
| Rolf, Stefan, Wigger | n/a | Final Presentation | April 16/17 |