## Defining our terms
Wp	= Work Plan
Df	= Defining our terms
Tt	= Create weekly timetables
Md	= Machine Design
Mi	= Machine Interface
Tc	= Defining Test cases
L	= Compiling and defining layout of the document
Cr	= Cross-reading
Ss	= Software Specification
In	= Inputs
Ot	= Outputs
Dio	= Dependence of outputs on inputs
Ias	= Inventory of abstract states
Sc	= State changes depending on inputs
UPP	= Create an UPPAAL model of the machine
L	= Compiling and defining layout of the document
Cr	= Cross-reading
Sd	= Software Design
Fe	= Formulate Exception Service Routines
I/o	= Pick variables for In/Out registers
Ec	= Explain the correctness of our program
Dd	= Motivate design decisions
L	= Compiling and defining layout of the document
Cr	= Cross-reading
Si	= Software Implementation and Integration
Cs	= Develop coding standards / Document the compiler
Fa	= Debug the Assembly program
L	= Compiling and defining layout of the document
Cr	= Cross-reading
VaT	= Validation and Testing
Tc	= Evaluate test cases / Perform test cases
SLR	= Check whether SLRs are met
Uf	= Check unintended functionality
Dv	= Define how part of the process is going to be validated
Co	= Code review
Pr	= Make formal proofs
L	= Compiling and defining layout of the document
Cr	= Cross-reading
FR	= Final Report
L	= Compiling and defining layout of the document
Cr	= Cross-reading

P	=President
S	=Secretary
Q	=Quality assurance manager
M	=Materials manager
## Total work
Project	Week 4	Week 5	Week 6	Week 7	Week 8	Total
Wp	20					20
Md	20					20
Ss	35	75	40			150
Sd			35	65		100
Si				10	50	60
Vat	25	25	25	25	25	125
FR					25	25
Total	100	100	100	100	100	500

Deliverables
Project	Responsibility	Deadline
Work Plan	Rolf	Week 4
Machine Design	Maarten	Week 4
Software Specification	Rolf	Week 6
Software Design	Wigger	Week 7
Software Implementation and Integration	Stefan	Week 8
Validation and Testing	Tudor	Week 8
Final Report	Dat	Week 8

## Week 4
Tuesday
Time	Wigger	Stefan	Rolf	Dat (Q)	Maarten (P) (M)	Tudor (S)
1030-1100	Meeting	Meeting	Meeting	Meeting	Meeting	Meeting
1100-1130	Md.mi	Md.mi	Wp	Wp	Wp	Md.tc
1130-1230	Md.mi	Md.mi	Wp	Wp	Wp	Md.tc
1230-1330	Md.mi	Md.mi	Wp	Wp	Wp	Md.tc
1330-1430		Wp		Wp		Md.tc
1430-1530			Wp	Md.tc
1530-1630			Wp	Md.tc	Wp
1630-1730

Wednesday
Time	Wigger	Stefan	Rolf	Dat (Q)	Maarten (P) (M)	Tudor (S)
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730

Friday
Time	Wigger	Stefan	Rolf	Dat (Q)	Maarten (P) (M)	Tudor (S)
1030-1130	Meeting	Meeting	Meeting	Meeting	Meeting	Meeting
1130-1230
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730

## Week 5
Tuesday
Time	Wigger	Stefan (S)	Rolf	Dat (Q)	Maarten (M)	Tudor (P)
1030-1100	Meeting	Meeting	Meeting	Meeting	Meeting	Meeting
1100-1130
1130-1230
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730

Wednesday
Time	Wigger	Stefan (S)	Rolf	Dat (Q)	Maarten (M)	Tudor (P)
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730

Friday
Time	Wigger	Stefan (S)	Rolf	Dat (Q)	Maarten (M)	Tudor (P)
1030-1130	Meeting	Meeting	Meeting	Meeting	Meeting	Meeting
1130-1230
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730

## Week 6
Tuesday
Time	Wigger	Stefan (P)	Rolf	Dat (S) (Q)	Maarten (M)	Tudor
1030-1100	Meeting	Meeting	Meeting	Meeting	Meeting	Meeting
1100-1130
1130-1230
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730

Wednesday
Time	Wigger	Stefan (P)	Rolf	Dat (S) (Q)	Maarten (M)	Tudor
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730

Friday
Time	Wigger	Stefan (P)	Rolf	Dat (S) (Q)	Maarten (M)	Tudor
1030-1130	Meeting	Meeting	Meeting	Meeting	Meeting	Meeting
1130-1230
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730

## Week 7
Tuesday
Time	Wigger (P)	Stefan (S)	Rolf	Dat	Maarten (Q) (M)	Tudor
1030-1100	Meeting	Meeting	Meeting	Meeting	Meeting	Meeting
1100-1130
1130-1230
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730

Wednesday
Time	Wigger (P)	Stefan (S)	Rolf	Dat	Maarten (Q) (M)	Tudor
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730

Friday
Time	Wigger (P)	Stefan (S)	Rolf	Dat	Maarten (Q) (M)	Tudor
1030-1130	Meeting	Meeting	Meeting	Meeting	Meeting	Meeting
1130-1230
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730

## Week 8
Tuesday
Time	Wigger	Stefan	Rolf (P)	Dat	Maarten (S) (Q) (M)	Tudor
1030-1100	Meeting	Meeting	Meeting	Meeting	Meeting	Meeting
1100-1130
1130-1230
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730

Wednesday
Time	Wigger	Stefan	Rolf (P)	Dat	Maarten (S) (Q) (M)	Tudor
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730

Friday
Time	Wigger	Stefan	Rolf (P)	Dat	Maarten (S) (Q) (M)	Tudor
1030-1130	Meeting	Meeting	Meeting	Meeting	Meeting	Meeting
1130-1230
1230-1330
1330-1430
1430-1530
1530-1630
1630-1730